|  |  |  |  |
| --- | --- | --- | --- |
| **CTI funding application** | **Project No:** | **Ref:** | **Co-Ref:** |

* *Please note the instructions in red and italic type while completing the CTI funding application.*
* *Please make sure to use the latest version of this form (www.kti.admin.ch). Version: May 2015*
* *To copy/paste tabs: “unlock” the document* 
* *To enter data: “lock” the document without password (standard setting)* 

**Project Title**

*1 - 2 lines for publication purpose*

: Deep Networks as a Semantic Platform for Predictive User Analytics

**Project Title in English**

Deep Networks as a Semantic Platform for Predictive User Analytics

**Subject of project/Short description**

*Max. 480 characters for publication purposes*

We propose to build a software platform for modeling, integrating, and utilizing data collected from user interactions in an online setting. Deep networks are used as a modeling framework along with existing high-performance computational frameworks. Data coming from different modalities is semantically integrated into a common embedding space. This supports predictive tasks from personalization and recommendation to ads targeting and optimized bidding.

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Project partners**  *\* Required fields*  *Project partners listed on these first pages will be asked to sign the CTI contract and therefore need to have power of signature.*  **Main research partner (contact for all written communication; i.e. decision)** | | | | | | | | | | | | | | | | | | | |
| *\**Surname | | | | | *\**First name | | | | | | | | | Title/gender | | | | | |
| Hofmann | | | | | Thomas | | | | | | | | | Prof. Dr. / male | | | | | |
| *\**Full name of institution | | | Short form | | Postal address | | | | | | | | | | | | | | |
| Institiute for Machine Learning  Department of Computer Science | | | ETHZ | | *\** Street: | | Universitätstrasse 6 | | | | | | | | | | | | |
| ETH Zurich | | | | | *\** Postal code: | | 8006 | | *\**Town: | | Zürich | | | | | Canton/country | | ZH | |
| Website / *\**E-mail : | | da.inf.ethz.ch thomas.hofmann@inf.ethz.ch | | | *\** Tel.: | | +41 446 328 920 | | | | | | | | | | | | |
| **Main implementation partner** | | | | | | | | | | | | | | | | | | | |
| *\** Surname | | | | | *\** First name | | | | | | | | | Title/gender | | | | | |
| Galler | | | | | Jürgen | | | | | | | | | Dr. / male | | | | | |
| *\** Full name of institution | | | Short form | | Postal address | | | | | | | | | | | | | | |
| 1plusX | | | 1plusX | | *\**Street: | | | Eichenstrasse 2 | | | | | | | | | | | |
|  | | | | | *\** Postal code: | | | 8808 | *\**Town: | | Pfäffikon | | | | | Canton/country | | SZ | |
| Website / *\**E-Mail : | | 1plusx.com juergen.galler@1plusx.com | | | *\** Tel.: | | |  | | | | | | | | | | | |
| Trade | Software, Big Data | | | | | | | Number of employees: | | | | | 8 | | | | | | |
| **Project manager** | | | | | | | | | | | | | | | | | | | |
| *\** Surname | | | | | | *\** First name | | | | | | | | | Title/gender | | | | |
| Vanchinathan | | | | | | Hastagiri Prakash | | | | | | | | | Dr. / male | | | | |
| *\** Full name of institution | | | | Short form | | *\** Postal address | | | | | | | | | | | | | |
| 1plusX | | | | 1plusX | | Street: | |  | | | | | | | | | | | |
|  | | | | | | Postal code: | |  | | Town: | |  | | | | | Canton/country | |  |
| Website / *\**E-Mail: hasta@1plusx.com | | | | | | *\** Tel.: | |  | | | | | | | | | | | |

**Additional Research- and Implementation partners**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Research partner** | | | | | | | | | |
| *\**Surname | | *\**First name | | | | | Title/gender | | | |
|  | |  | | | | |  | | | |
| *\**Full name of institution | Short form | *\**Postal address | | | | | | | | |
|  |  | Street: |  | | | | | | | |
|  | | Postal code: |  | Town: |  | | | Canton/country |  | |
| Website / *\**E-mail: | | *\**Tel.: |  | | | Fax: |  | | | |
| **Implementation partner** | | | | | | | | | |
| *\**Surname | | *\**First name | | | | | Title/gender | | | |
|  | |  | | | | |  | | | |
| *\**Full name of institution | Short form | *\**Postal address | | | | | | | | |
|  |  | Street: |  | | | | | | | |
|  | | Postal code: |  | Town: |  | | | Canton/country |  | |
| Website / *\**E-mail: | | *\**Tel.: |  | | | | | | | |
| Trade: | | Number of employees: | | | | | | | | |

----------------

*Please use insert sheet if additional research partners/implementation partners will be involved in the R&D project.*

-----------------

**Duration of project and requested grant funding**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| New project  Continuation of CTI Project No. | | | | |
|  |  |  |  |  |
| Project start: | 01.02.2016 (DD/MM/YYYY) | Duration | 24 | Months |
|  | | |  |  |
| **Requested grant funding** | | | **CHF** | **175968** |
| Contribution from implementation partner | | | CHF | 196400 |
| Total project cost | | | CHF | 372368 |
| *As a rule, contributions made by implementation partner must cover at least 50% of total project costs. Exceptions to this rule may be made by virtue of art. 30 of the Ordinance on the Promotion of Research and Innovation (RIPO, SR 420.11) (http://www.kti.admin.ch)* | | | | |

**Areas of funding and disciplines**

*Please choose only 1 discipline*

|  |  |  |  |
| --- | --- | --- | --- |
| **Life Sciences** | **Engineering Sciences** | **Enabling Sciences** | **Micro- and Nanotechnologies** |
| Biotech  Medtech  Foodtech  Agrotech  Other Life  Science  technologies | Production technologies  Material technology  Machines, Mechanical  engineering  Electrical engineering  Civil engineering  Chemical engineering  Environmental technologies  Ecology | Business management  and finance  Public management /  Tourism /  Urban planning  Design / Art /  Architecture  Economics /  Social sciences /  Public health  Information- and  communication  technologies (ICT)  Integrated production /  Logistics | Electronic components and  systems, embedded systems  Energy management: power  electronic, building control components,  energy harvesting  Optoelectronic / photonic  components and systems  Sensors and actuators  Micro and nano systems, measurement technology  Materials, surfaces and interfaces  Semiconductor fabrication,  assembly, packaging  Energy components and systems:  Photovoltaics, solar thermal, fuel cells,  wind energy  Energy conversion and storage  MEMS & MOEMS & BIOMEMS components and systems |

**Additional information**

**CTI start-up company:** Phase:

Name of CTI-Coach:        has read application

**CTI Network (NTN):**

Does this project cover one of the thematic topics of a **Swiss Competence Center for Energy Research (SCCER)** and is the Main Research Partner an academic research partner of this SCCER?   
If yes, .

Is one academic research partner of (another) **SCCER** participating in this project?   
If yes, .

**Project supported by CTI innovation mentor (name):**

**Preliminary guided patent search IPI (Swiss Federal Institute of Intellectual Property) completed**

**Continuation of Innovation Cheque No:**

**Continuation of SNSF Project:**


**International project:**  EUREKA  Other:

**1. What are the commercial goals and the deliverables of the proposed project (quantitative and measurable)? Have market and competitors studies been performed** (enclose business plan if appropriate; see Note "Commercial goals")[[1]](#footnote-1)


**Introduction.** In a world that goes more and more digital, better exploiting data in the value chain of a product or service is an important challenge for many companies across industry verticals. Specifically, this includes many sources of behavioral user data such as web visits, media consumption, app usage, location data, transactions, and a rich set of CRM data. Often such user data are acquired in semantically rich contexts, i.e. in settings where users interact with textual or media content, and where the interpretation of user actions hinges upon an understanding of the content they interact with. It is important to retain this context in order to make most sense of data. The scenarios in which semantically rich user data arises are diverse and so are the use cases to exploit it. This poses significant challenges when developing successful commercial systems.

**1plusX** offers a software platform along with end-to-end solutions that allows customers, mainly coming from verticals such as media, publishing, e-commerce, telecommunication, finance, or advertising to develop globally competitive data-driven products. The brain-pool at 1plusX is therefore quite unique (for Switzerland and even in a European context), bringing together a leadership team with extensive development and product experience from companies like Google, Yahoo!, Linkedin, SpaceX, and Swisscom, as well as highly successful serial entrepreneurs (e.g. Scout24 group, Recommind). The technical team exclusively consists of graduates from top universities, a large majority being graduates (Master, PhD) from ETH Zurich. The mission of the company is to offer software solutions "Made in Europe/Switzerland" and to take into account the specific needs of companies vis-a-vis a global, largely US-dominated competition. A famous quote attributed to John Wanamaker, a department store owner is “Half the money spent on advertising is wasted, the trouble is we do not know which half”. The goal of 1plusX is to both reduce this wastage and develop efficient attribution models that can identify the source of the wastage.

**Current product.** To that extent **1plusX** has developed a **Semantic Data Management Platform** (sDMP) which is sketched below.



Data of different modality is collected from multiple data sources and semantically enriched with data assets that relate observed behaviors to interpretable user traits such as socio-demographics, interests, and intent as well as psychological factors. This allows us to infer user traits in the process of computing user profiles, which is at the core of the sDMP. For example, based on the history of sites visited and/or product purchased, our sDMP can infer gender, age group, education level, interest categories or preferred communication styles of a user. These inferred traits are "probabilistic", yet our algorithm also quantifies the degree of confidence of the predicted user traits. Based on these inferred traits one can automatically map users to client-defined target groups. In addition, uninterpreted traits are identified (deep profiling), which capture statistical regularities in the behavior of users that influence prediction of future needs and behaviors as well as forecasting for user populations. At the top, various modules support use cases from user analytics and business intelligence to individualized targeting or content-delivery. There are APIs (application programming interfaces) for a real-time integration of profiles and predictions, for instance, into real-time marketplaces as well as content or ad servers. A more use-case oriented view of 1plusX's offering is provided in the figure below.



**Market and Competitors.** 1plusX is positioned in the market for big data applications, specifically serving customers with a strong focus on (digital) advertising (e.g. large publishers, advertisers, or digital media agencies). The market environment in which 1plusX is operating is very favourable. The amount of data traffic is assumed to surpass 100 zettabytes (or 100 billion terabytes) by 2025, up from 7.6 zettabytes in 2015 [Fro14]. The growth in data volume is driving the adoption of big data applications, with a forecasted market volume of USD 123 billion by 2025, up from USD 47 billion in 2015. This translates to a 10% annual growth rate between 2015 and 2025. The customers of 1plusX are continuously allocating more of their marketing budget to digital advertising channels, which drives the need for technology solutions to manage and optimise the digital advertising spend. The global digital advertising spend is projected to reach USD 253 billion by 2018, which accounts for 37% of global media spend. This is an increase in global digital advertising spend of USD 82 billion [Woo15]. Within the digital advertising space, more and more of the advertising spend is being allocated “programmatically”, that is automatically based on a set of rules and algorithms, which again drives the demand for 1plusX’s offering. The global programmatic display advertising spend is projected to grow by 36% annually from USD 4.5 bilion in 2013 to USD 20.8 billion in 2017 [Woo14].

A data management platform (DMP) addresses the task of integrating data from various sources, processing it and making the result available to use on advertising platforms such as Google's DoubleClick AdExchange. Industry leaders include Bluekai (acquired by Orcale in 2014 for USD 350-400 million [Ade14]), Adobe AudienceManager (part of the Adobe Marketing Cloud), Krux and Lotame. These companies have a strong market position in the United States (all being US-based) and many established partnerships with third-party data providers, as well as an array of integrations to other solutions in the digital advertising ecosystem. While these are offerings 1plusX currently cannot match, 1plusX has three distinct unique selling propositions. First, as a Switzerland-based company, 1plusX can tailor its product to European publishers, advertisers, and digital media agencies by working together with local data providers and understanding the needs of European companies. Second, a data privacy setup in accordance with strict Swiss/EU legislation and the Safe Harbor Agreement. Third, 1plusX aims to differentiate with a principled approach to user interaction analytics, and keeping a close contact with current research to stay at the forefront of technology.

At the other end of the spectrum, there is a large number of platforms and libraries that support Big Data application in generic ways. This includes the basic **Hadoop stack**, various noSQL databases (e.g. MongoDB or Cassandra), systems like Spark or Flink and extensions built around it, as well as a number of other components developed under the umbrella of the Apache foundation and by cloud service providers. There are also various libraries and frameworks geared towards machine learning such as Tensor Flow (Google), scikit-learn, BigML or GraphLab (now Dato) to name just a few. The availability of these systems and components has enabled many massive data applications in industry that - for all practical reasons - would have been impossible to realize from scratch.

**Customer needs.** During the first year of 1plusX's existence, talks to current and future customers have surfaced a common industry need: The ability for the customer's own data scientist(s) to flexibly model and explore their own data together with the additional data sources that 1plusX provides. We believe, and have been supported in this by our customers, that neither the previously mentioned DMPs nor the general-purpose Big Data frameworks address this requirement appropriately, as explained in the following.

Most off-the-shelf DMPs offer very little support for companies to develop their own tailor-made solutions. Such systems are at best "configurable" in that they can combine different data sources in pre-defined ways or offer some logic for user id synching, user grouping into audiences, or export into other systems (e.g. advertising platforms). Current DMPs are data platforms, but *per se* are not modeling or compute platforms; this is a shortcoming that poses severe limitations on how such systems can be used.

Whereas current DMPs offer too little flexibility, the opposite is true for general-purpose Big Data frameworks. We saw several examples where companies struggled with the following challenges: (i) The required technical know-how to build solutions is high. Thus companies have to recruit scarce talents and build up sizeable teams just to run and maintain the basic infrastructure. (ii) While everything reads good on paper, actually integrating across a heterogeneous stack of systems and components is complex and often tricky and error-prone. (iii) This area is extremely fast-paced and constant investments are necessary to keep up with changing best practices and to take advantage of the best in breed systems. (iv) The wealth of possibilities and options is huge, but how to actually design and build an end-to-end system that can deliver business value is often non-trivial.

In order to properly address customer needs, we believe that what's missing is a **programmatic platform** that enables custom-made functionality and solutions on top of it.

**Project goal.** The current 1plusX semantic DMP partially addresses this challenge, but currently the data modeling is happening in a relative rigid manner. The goal of this project is to expand the capabilities of the current offering by significantly improving the **deep profiling** aspects (see Figure 1). We propose to build a development platform that refrains from being generic and general-purpose, yet that exploits specific features and characteristics of user data and text data with special emphasis on preserving semantics and context. Our envisioned platform tightly integrates different modules, but not in a loosely-coupled service-based architecture, rather we propose to support customers to specify joint models that more directly combine different data sources and preserve richer contextual information.

Following a recent "mega-trend" in machine learning, we believe that deep neural networks - equipped and augmented with probabilistic semantics where needed - are the prime choice for such a fundamental modeling language. One reason is that this family of models is supported by powerful and scalable computational frameworks such as Google's TensorFlow. We can thus directly learn and use such models for cluster-scale computing, which alleviates the need to implement any special-purpose solution. Second, deep network models have shown enormous practical success and already revolutionized areas like machine vision, speech recognition and, most importantly for our goals, natural language understanding. The multi-billion dollar investments that global Internet companies regularly make in this area also speaks volumes about the commercial importance.

The platform's aim is to cover the complete lifecycle of user interaction modeling. From the previously described specification of the model, a deep neural network is trained on all available data sources. The resulting recommendation engine is then evaluated either on available ground truth data, or in A/B testing (redirecting a part of the user interactions to the new engine and comparing with the current one) on a live system. Finally, the platform deploys the newly trained model to production with the ease of a single click on a button.

**Example use case 1: Content recommendation.** We illustrate the use of deep neural networks with the example use case of a publisher who wants to personalize the content of their news sites by recommending articles to users, based on their previous activity. To this end, a crawler would visit the publisher’s website and extract the articles’ content. This would constitute our primary data source. The extracted text would then be mapped into a high-dimensional semantic vector space with the help of a pre-trained neural network. In this vector space, documents that are semantically close – i.e. talk about the same ideas and concepts – are also spatially close. Even more interesting, users can also be mapped to this same space based on the articles they have previously read. By performing a neighborhood search on the user, one can discover articles of interest for the user, which the publisher can then recommend for reading.

**Example use case 2: Custom interaction modeling for SMEs.** A custom sports clothing company would like to get more insights into their users' behavior on its own website, as well as attract new users through advertising. The company has 10 employees and operates a website with its product as well as a webshop. By entering the 1plusX modeling platform, it can integrate its own data into 1plusX's pre-trained neural network, thereby leveraging the larger pool of data on online clothes shopping already in the 1plusX ecosystem. On the one hand, this allows the sports clothing company to better understand user behavior on their website. On the other hand, 1plusX can offer programmatic advertising through its partners (by directly exporting the specified and trained model from the platform to those partners) to enhance the clothing company's reach.

**Example use case 3: Online/offline integration.** One of the key offerings of a successful DMP product is online-offline integration. A soft drink company that launches a new product advertises on various media properties in the country. The targeting from the campaign is optimized by 1plusX’s audience science platform which analyses the CRM data of the soft drink company along with potential billing data from supermarket chains like Migros and Coop. Where available, the demographics of the customers (for instance, through loyalty cards program like Cumulus cards and Coop cards) are also included in the audience creation task. The campaign is tracked by 1plusX’s servers and a detailed report is prepared on the reach of the campaign that includes the demographics of the users (age, gender, location, etc.). After the campaign is finished, CRM data is again matched with the reach of the campaign to measure the effectiveness of the campaign.

**Business model and licensing.** The business model of 1plusX is built around the core value proposition of user profiling and predictive user analytics. Customers are charged on a monthly basis (software license) depending on the number of user profiles 1plusX calculates for them (in million) and on the depth of the delivered features. Possible features are interfaces to other systems and additional user profile segments (e.g. psychometrics or buying intent). In addition, 1plusX offers consulting services to its customers (e.g. technical consulting such as identifiying the best ways to integrate 1plusX into the technology stack of the customer or business consulting such as identifying the most promising use cases for the 1plusX technology). The outcome of this project has a direct and significant impact on the core product of 1plusX and hence on the business model. It should allow the current customers much more flexibility and adaptability to their specific use case, and additionally serve as a major attraction for new customers. 1plusX is confident that they can successfully

- offer the semantic modeling platform as an additional feature that customers can order. It intends to charge the respective customers a monthly fee of CHF 10'000 for the use of this feature. Assuming that, on top of the already existing need of one of 1plusX's customers, two further companies can be convinced of the advantages of the platform, 1plusX would earn roughly CHF 300'000 in the first year after introducing it.

- replace the current basic offering by the semantic modeling platform built in this project, to unify the customers' interaction with the 1plusX system. It should be possible for 1plusX to charge a premium for the added functionality, in the order of CHF 2'000 per month, which would result in CHF 10'000 per month for five customers.

[Numbers, numbers, numbers!!!]

Additionally, the platform could serve as a kind of data trading market for models that have been trained on data provided by 1plusX's other customers. As the provider and operator of the platform, 1plusX would use a similar monetization model as Apple uses for its App Store, i.e. keep 30% of the profit to themselves. The prices can either be set by 1plusX according to some metric (number of events, number of users) or the market could be left to itself, and data buyers and sellers would negotiate the transaction price independently. It is very difficult at the current point in time to estimate the price at which companies would trade data. To give an idea, we fix a hypothetical price of CHF 10'000 for customer A's data. If we'd assume that in the first year, three companies were to improve their models by buying additional data from customer A, this would result in a profit of CHF 9'000 for 1plusX. The assumption that there exist companies that don't have enough data by themselves to build a meaningful model is very reasonable, especially considering that current deep neural networks mainly rely on an abundance of data to be present, and it remains to be seen how fast they can be made more "economic" in their voracity for data.

[No one picked up on this one. Is this not interesting???]

**Commercial goals and deliverables.**

- Run and use the platform internally for data sources owned by 1plusX and with Swiss websites as the scope.

- Run a pilot phase with a customer for the modeling platform.

- Convert the pilot customer to continue with the productionized platform.

- Convince two customers to use the productionized platform.

- Product description and technical documentation of the platform.

[Andy: I feel that section 1 is still very technological, and the commercial goals are not quantified enough.]

**References.**

[Ade14] Ad Exchanger, 2014, http://adexchanger.com/data-exchanges/oracle-to-buy-bluekai-for-estimated-400m-deal-presents-big-challenges/

[Fro14] Frost & Sullivan, 2014, Fast-Forward to 2025: Global Mega Trends and Implications of the Future World, http://www.slideshare.net/FrostandSullivan/top-global-mega-trends-and-implications-to-future-lives

[Woo14] Woodside Capital Partners, 2014, Digital Ad Tech: Growth, Disruption, and Consolidation, http://www.woodsidecap.com/wp-content/uploads/2014/08/WCP-Ad-Tech-Report-20140821.pdf

[Woo15] Woodside Capital Partners, 2015, Global Technology M&A Trends and Analysis, http://www.woodsidecap.com/wp-content/uploads/2015/07/WCP-Global-Technology-MA-Report-Final.pdf

**2. What are the scientific and technological objectives and deliverables of this project?**

**Recent advances.** Deep learning is a quantum leap in machine learning and data science. In a few years (since approx. 2013) it has revolutionized areas like speech recognition, computer vision, robotics, and natural language understanding, sweeping away existing approaches and paradigms. The current speed of innovation is unparalleled and the implications towards advancing machine intelligence are far-reaching. We want to make use of this scientific breakthrough in an area that is ripe for further innovation, namely predictive user analytics, in particular with data arising from interactions of users with semantically rich content (e.g. documents, articles, websites, emails, videos/TV, advertisement, etc.). As a starting point, we take the seminal work of Mikolov et al. [Mik13], which is often referred to as *word2vec*. Here, symbols such as words are mapped to a (latent) vector representation, also called an embedding, in a way that words with similar meanings are mapped to nearby points. This can be done - important for a country like Switzerland - in a multilingual fashion. In addition, it has been shown (e.g. Mikolov et al. 2013b [which one is this?]) that one can perform simple vector arithmetics on word meanings, e.g. v\_King - v\_Man + v\_Woman ≈ v\_Queen, where "v\_word" denotes the word vector of the corresponding word. This line of research has been further advanced in many ways. Most notably, one can embed whole documents in a similar manner (*doc2vec*, cf. [Le14]) and there are now also embedding models for whole sentences that have shown impressive results in machine translation, e.g. [Sut14], as well as conversational agents, e.g. [Vin15].

We will now state our scientific contributions.

**Deep neural networks.** While these semantic vector representations are typically extracted from text, we propose to co-embed text data with user interaction data. What this means is that we not only infer representations for language symbols (words, sentences, documents), but also - in complete analogy - for user actions and behaviors (events, browsing sessions, interests). This will be possible, whenever the basic user interactions deals with content that can itself be related to text as is often the case in an online environment, most notably when looking at web visits, where we can characterize the visited pages by their text content. This idea of embedding multiple data sources is not new. For instance, co-embedding images with text has led to the development of systems that can fully-automatically generate verbal descriptions of visual scenes at surprising accuracy (e.g. [Vin15]). It is clear that other modalities can also be co-embedded, e.g. media content or locations. In general, this will allow us to retain a lot more semantic and contextual information from the observed interactions of users with content. A naive version of this is at the heart of methods for recommender systems, like the most successful approaches that have won the Netflix challenge (restricted Boltzmann machine, matrix factorization). Here users and items (such as movies) are embedded in a common space and user ratings are predicted based on the closeness of users and items in this representation. Our platform takes this simple principle and extends it significantly for semantic user modeling.

**Interpretability.** A high-dimensional vector space might be a convenient representation of concepts for machines, but for humans this is typically not the case. For us, characterizing an individual in terms of socio-demographics, interests and psychometrics (see Figure 1) is a lot more intuitive and helpful. When giving recommendations, especially for content, users will want to know why a certain article has been recommended to them. Therefore, one scientific objective of our project is to make the abstract semantic vector representation meaningful to non-experts. Previous work by Zeiler et al. [Zei10, Zei11] [TODO: Maybe I'm citing the wrong thing here? This is the one I know, but it's not referenced, for example, in the Google paper.] has shown that a straight-forward way to extract information from a trained neural network is to adjust the input to the neural network until one of the dimensions of the vector space is maximized (by triggering activations of the neurons in the output – or any intermediate – layer). By looking at the so-generated input, we can then visualize what abstractions the neural network has learned. This lead to surprising results when Google trained a neural network on YouTube videos and discovered that one dimension learned to identify cats [Le12].

We don't intend to identify cats. Nevertheless will we use these techniques to make our learned models human-interpretable, possibly discovering unforeseen correlations in user reading behavior. Concretely, we will use panel data (e.g. Amazon's Alexa, SimilarWeb, Link Institiute, NetMetrix or similar panel data providers) to be able to connect user embeddings with interpretable user traits (socio-demographics, interests, etc.). This will allow us to expand and multiply the value of panel data by propagating information across different modalities. It will make embeddings interpretable in terms of user traits that are commonly used for advertising and personalization.

**Platform modeling language.** When building a platform for modeling user interaction data, one must define a language for specifying these models first. This definition can be divided into two steps. First, one has to identify the operations that one wishes to provide, and second, a way to perform these operations has to be declared. The former involves finding the right abstractions in our problem domain. The design space for the latter task reaches from creating a domain-specific language on one end, over exposing parameterized functions via a library or a public API, to an extensive configuration of an otherwise immutable executable program. We briefly list the advantages and disadvantages of each approach:

- Domain-specific language: A domain-specific language is built for the sole purpose of expressing properties and instructions in a specific problem domain, often only for a single system. In recent probabilistic programming research (see Section 3b for more information), a good example can be found when looking at the Venture language [Man14], which uses "ASSUME <name> <expression>" to bind the outcome of evaluating the (probabilistic) <expression> to <name>, "OBSERVE <name> <value>" to bind an actually observed <value> to <name>, and "PREDICT <expression>" to infer the unknowns in <expression>, e.g. the shape of a target distribution, based on the setting defined by previous ASSUME and OBSERVE statements. This approach allows for the most flexibility in specifying custom models. One potential drawback is that more flexibility also requires a better understanding from users of the system, so finding efficient and intuitive abstractions becomes particularly important.

- Library: Software libraries are a very popular way of making additional functionality accessible to computer programs. Their major advantage is that they can be directly integrated into whatever setup customers have, and can be directly called from within their code. However, this is also a disadvantage, as libraries expose an interface for a specific language, and wrappers have to be made available for the inclusion in different programming languages. As we know from our current customers, systems and programming languages are very heterogeneous, with very little to no common ground in technology decisions.

- API: In case our semantic modeling platform were to run as a service, it could be called over a public API, such as a REST endpoint, and would deliver the answer as a response to the request. This is a common and proven way to integrate heterogeneous systems, and only requires to clearly state the input parameters along with the output format. Drawbacks are that changes to the public API are difficult to make, as each user of the service has to adapt their calling code individually. Additionally, these types of interaction are usually stateless, which doesn't naturally fit with our use cases.

- Extensive configuration: One last option would be to implement a system that could be flexibly configured, for example through an extensive configuration file. This would come closest to current industry standards, so differentiation might be more difficult. The advantage of such a product is that it's much easier to control and maintain. Obviously, this comes at the cost of expressiveness for its users, which was one of our initial goals. We therefore see this option as a fallback if other attempts were to fail.

Which one of those we will finally settle on also depends on the outcome of the investigation to uncover the right abstractions for modeling user interaction data. Therefore, at this time we cannot give guarantees on what the outcome will look like exactly (although the attentive reader might have already spotted a preference from our list above). Nevertheless, the objective clearly is to find the underlying concepts of our problem domain and provide a convenient and efficient way of expressing computations in it.

**Language mappings.** [TBD?, Andy]

**Privacy.** We look at several common practices in the online advertising industry with a critical eye. One specific behavior seems to be shared by most – if not all – players in the market: "Collecting more data is better, you never know when you might need it." This leads companies into judicial gray areas, and, as has unfortunately been the case repeatedly, even across the boundaries of the law [Ant11, vHo12]. We believe in a different approach to deliver relevant (ad) content to users by purposefully collecting specific data that we know can be conveniently ingested by our neural network. By extracting better signals, we can achieve better predictions with less data. This especially benefits small and medium enterprises, who might not have the vast streams of user data as the like of Google and Facebook.

There is an additional benefit to encoding incoming data directly into a model on which all further computations are performed: The raw data can be discarded rather quickly after its acquisition. Especially in advertising, where a buying intent usually exists between a few hours (commodities) to a few weeks (e.g. holidays), we don't feel that keeping years of data results in any tangible benefit for the user. We see our approach as particularly suited to address this concern.

On this note, we would like to mention that 1plusX respects a user's choice not to receive personalized content or advertisement. By either setting the DoNotTrack header in their browser, or opting out over a site designed to express user choice for online advertising (www.youronlinechoices.eu), users can prevent 1plusX from collecting data in the first place. In case data is being collected, a user is internally represented by an anonymous user id linking the data to a cookie set in their browser. By deleting the 1plusX cookie, users can irrevocably remove this link, making it impossible to reestablish a connection between the data and their browser. 1plusX is also in the process of acquiring certification with the European Interactive Digital Advertising Alliance (EDAA, www.edaa.eu).

**Deliverables.** We quickly give an overview of the deliverables that arise from our scientific and technological objectives:

- A semantic modeling platform prototype for working with user interaction data. This will be our main technological deliverable of the project and will also be used in our customer pilot.

- A word/sentence/document embedding model for all major Swiss languages plus English, based on pre-trained data (where available) and based on crawls of respective Web pages relevant to Swiss Web users. We will implement this on top of TensorFlow, a recently released open-source library by Google for deep learning. This will be part of the platform prototype and should have a simple interface to map text (words, phrases, sentences, documents) to a semantic vector representation.

- Co-embedding of anonymized user data from commercial 3rd party data providers (e.g. AddThis, Tell), which are already available on the market. These data are (in part) already available to 1plusX as part of customer and license agreements. Besides being a central part of our platform prototype, we also wish to produce an evaluation of the quality of this co-embedding in the form of a report and possibly a scientific publication.

- Use of panel data to connect user embeddings with interpretable user traits (e.g. socio-demographics, interests). The platform prototype will support a simple user profile look-up, where an (anonymous) user ID is used as a lookup key to retrieve the corresponding user traits.

- A specification of the interface to the platform prototype, be it a domain-specific language implementation, a library, REST API, or something else. The specification shall be in a suitable format for the choice resulting from the investigation around the platform modeling language.

- Language mappings?

**References.**

[Ant11] Anthony, 2011, AOL, Spotify, GigaOm, Etsy, KISSmetrics sued over undeletable tracking cookies, http://www.extremetech.com/internet/91966-aol-spotify-gigaom-etsy-kissmetrics-sued-over-undeletable-tracking-cookies

[Le12] Le et al., 2012, Building High-level Features Using Large Scale Unsupervised Learning

[Le14] Le et al., 2014, Distributed representations of sentences and documents

[Man14] Mansinghka et al., 2014, Venture: A higher-order probabilistic programming platform with programmable inference

[Mik13] Mikolov et al., 2013, Efficient Estimation of Word Representations in Vector Space

[Sut14] Sutskever et al., 2014, Sequence to sequence learning with neural networks

[vHo12] von Hoffman, 2012, Google Sued for Violating Apple Browser Privacy Protection, http://www.cio.com/article/2371631/security0/google-sued-for-violating-apple-browser-privacy-protection.html

[Vin15] Vinyals et al., 2015, A neural conversational model

[Zei10] Zeiler et al., 2010, Deconvolutional Networks

[Zei11] Zeiler et al., 2011, Adaptive Deconvolutional Networks for Mid and High Level Feature Learning

**3. What is the innovation content of the proposed project with regard to a) the current state of the partners' own research and development, b) the current state of national and international state of the art and c) the market and competitors? Have searches/surveys been performed** (details of sources etc.)?

a) This project aims to build a completely new modeling platform that has not been built before, neither by us nor our competitors. It can, however, make use of already existing components built at 1plusX, such as a web crawler that visits websites and extracts their text content. Regarding previous work with neural networks, 1plusX is currently exploring the word2vec technology [Mik13] for extracting user interests from reading behavior. The scientific staff at the data analytics laboratory at ETH is working on several projects involving deep neural networks, including sentence embeddings and entity linking.

b) As computer science is a very international field, we directly compare our project to the international standards. In the following, we summarize related work in the two major areas of this project – embeddings with deep neural networks and building a semantic modeling platform – and at the end outline how we want to advance the current state of the art.

**Deep neural networks.** Deep learning is the popular term associated with the technique of using neural networks with multiple hidden layers to learn useful features or representation of the input data [Ben12] in an unsupervised fashion. For an easily accessible popular science introduction to deep learning, the reader is referred to [New12], [Pop15], or [Wir13].

Before 2006, deep learning had been studied for over 30 years but without much practical success due the computational and numerical precision issues involved in training deep neural networks. However with the advent of greedy layerwise unsupervised pretraining [Hin06], the field had a revival and massive success in many different areas of machine learning and pattern recognition. The popular models of deep learning now use either a deep belief network (DBN) structure or a convolutional neural network (CNN) structure.

In the field of computer vision, deep learning algorithms improved the existing state of the art performances by orders of magnitude on handwriting recognition tasks [Cir12, Rif11], and object detection in natural images [Kri12, Le12].

In the field of speech recognition and signal processing, both academic and industrial research labs have extensively used deep learning to improve performance on speech recognition tasks [Dah12, Hin12, Sei11]. Polyphonic transcription [Bou12] and music information retrieval [Ham11] are other example areas in signal processing revolutionized by deep learning techniques.

The application area of crucial importance to our research is natural language processing (NLP). Word embeddings that produce a distributed representation of words have been demonstrated to be vastly superior to traditional handcrafted language models in many of the language processing tasks. SENNA [Col11a] and word2vec/doc2vec [Mik13, Le14] are examples of deep representational learning of words, sentences and documents. Sentiment analysis, which is a powerful tool for our business in order to quantify intent and user satisfaction, is another area of NLP where deep learning vastly outperforms traditional approaches [Glo11]. Due to the nature and location of 1plusX’s business, machine translation is an important area in order to seamlessly translate between the different European languages. Here again, deep learning produces state of the art results in effective language translation [Kle12; Kal13].

Another key research area that is directly applicable to our research problems is transfer learning, which deals with the transfer of learned knowledge or representations across different learning tasks. In many applications demonstrating the power of deep learning, researchers have successfully combined NLP and image understanding [Kar15] to produce descriptions of objects in images and also produce running text summaries and stories from images. The researchers have embedded both text and images into the same vector space. These results have basically inspired our project, in which we aim to – for the first time – co-embed text and users, and expect a similar success.

**Modeling platform: Probabilistic Programming.** For designing our modeling platform, we will have to specify a language in which our customers can express their problem's specific properties. These typically include assumptions about a user's intentions when visiting their website/shop, which are by their very nature probabilistic. In computer science, research in the area of probabilistic programming centers on exactly this question, i.e. how to formulate probabilistic properties of a problem to then infer the parameters of the model (and even the model itself). The output of such research is typically a probabilistic programming language to specify and solve these problems in. We now give an overview of the international state of the art in this field:

Probabilistic programming languages have been developed since the beginning of the century, when BUGS [Lun00] was introduced. Since then, probabilistic programming languages have explored the design space by trading off efficiency with expressiveness. Microsoft's Infer.NET [Min10] focuses on the former by restricting the accepted models to factor graphs, on which it performs message passing. This approach benefits from massive parallelization to greatly reduce computation time. Through the constraints posed on admitted models, however, important classes of probabilistic models are left out, including neural networks. [TODO: Is this correct?] The latter (expressiveness) has been the focus of several other results, such as IBAL [Pfe01], Figaro [Pfe09], BLOG [Mil07], Church [Roy08], Venture [Man14] and Anglican [Woo14]. They allow for much more flexibility in specifying probabilistic models that also influence control flow, up to the point where they become Turing-complete (simplified: are able to express any possible program), as is the case for IBAL and Figaro (automatically through the embedding into a Turing-complete programming language), as well as Church, Venture and Anglican (by design). So far, all of these approaches struggled when being evaluated with regard to their scalability. The Probabilistic Computing Project at MIT now takes a stab at this with the Venture probabilistic programming platform, including their very own virtual machine.

While we think this is an interesting approach, we believe that the generality that current research in the field strives for will prevent an optimized solution for use cases that involve extremely large amounts of data, such as online user interaction. We therefore propose to analyze the specifics of our problem domain, identify the right abstractions and translate those into executions on Google's TensorFlow framework (www.tensorflow.org). TensorFlow has proven to exploit available computation power exceptionally well, and was designed for use with deep neural networks (although it allows computations of all models that can be expressed as a data flow graph). Building upon this product allows us to focus on our core innovation – defining the right abstractions for user interaction modeling – and get scalability for free.

**Neural network research frameworks.** Very recently [Goo15], Google has open-sourced it's machine learning library developed and used internally by the Google Brain team to perform research with deep neural networks, called TensorFlow (www.tensorflow.org). It allows for quick prototyping as well as running a system in production, and can intelligently distribute computation to compute units in heterogeneous hardware setups. It promises to meet our demands regarding flexibility and scalability for our deep neural networks platform, and we intend to build our system upon it.

Previously, Google has conducted neural network research on it's DistBelief framework [Dea12] which also achieved high scalability, but supported a smaller set of models that it was able to express.

The research community in deep learning has mainly settled on three frameworks: Caffe, Theano and Torch. Caffe [Jia14] is a deep learning framework for quick training of convolutional nets developed at UC Berkeley. Theano [Ber10] is able to define, optimize, and evaluate mathematical expressions involving multi-dimensional arrays efficiently. Finally, Torch [Col11b] is a suite of deep learning algorithms, used by Google DeepMind, Twitter, IBM, Yandex, and Facebook, who also contributed functionality to the framework.

c) **Market and competitors.** In section 1, we have described the discrepancies between the current state of the art in the industry and the requests from our customers. Current solutions either constrain customers too much (current DMPs), thereby not letting them model solutions in their specific problem domains, or leave the customers with too much freedom (general-purpose Big Data frameworks) requiring large upfront investments in team and technology as well as difficulties when integrating across heterogeneous systems. We believe that our semantic platform will find the sweet spot between leaving enough freedom to create models for specific problem domains, and providing enough guidance and integration with other systems to enable rapid development and testing of new models. By combining it with the neural networks, which have proven very successful in similar areas, we aspire to set a new industry standard for modeling user interaction data.

**3.1 Has preliminary work already been undertaken? If so: give a short summary.?**[[2]](#footnote-2)

The current semantic DMP at 1plusX implements a simpler matrix factorization method that can be seen as a simple precursor to what we intent to do. This system is in production with a number of clients, supporting >=10M unique user IDs and >=50M events per day. This work has been conducted in the context of two master projects that have established a collaboration between the partners of this proposal.

Prof. Hofmann has been working on semantic data modeling for almost 20 years. He is the inventor of topic models, also known as probabilistic latent semantic analysis (Hofmann 1999a, Hofmann 1999b, Hofmann 2001, Hofmann 2004: these papers have been cited about 10000 times in total). Specifically the work on recommender systems (Hofmann 2004, Basilico & Hofmann 2004) is highly relevant for the proposed research. He has also conducted work in this area in the 8 years he was Engineering Director at Google (2005-2012, confidential and undisclosed). His research group at ETH is currently conducting research on embedding models and deep networks to use in the context of entity linking as well as text compositionality.

Dr. Vanchinathan has recently completed a Ph.D. Thesis that deals with Bayesian optimization techniques that are particularly useful for learning in a setting, where user interaction can be actively managed. His work on online recommendations and inference techniques from partial feedback will be particularly useful for this project. We expect to further benefit from these insights and results.

**3.2. What human and material resources are available to the project partners?** (e.g. available research staff, equipment, etc.)

A dedicated scientific staff will be hired at ETH along with some additional (on demand) research assistants. Currently, we plan to employ Andreas Marfurt (see below) for this role.

1plusX will provide R&D resources with employees holding a PhD or Master degree in Computer Science. They will deal with all aspects of implementation and productionisation of the platform. They will also help to gather the relevant data sources.

Moreover, 1plusX will make dedicated compute resources available, most likely in the form of cloud computing infrastructure.

**3.3 How do you assess the impact of the project in terms of ecological sustainability?**

For example as regards to

* Sustainable resource use (commodities, materials)
* Climate change mitigation (energy use, greenhouse gas emissions)
* Biodiversity and restoration of natural habitats (land and water)
* Prevention of pollution (waste, air pollution)

The project itself does not have a direct impact on ecological sustainability.

**References.**

[Ben12] Bengio, Y., Alain, G., and Rifai, S. (2012). Implicit density esti- mation by local moment matching to sample from auto-encoders.   
[Ber10] Bergstra et al., 2010, Theano: A CPU and GPU Math Expression Compiler  
[Bou12] Boulanger-Lewandowski et al., 2012, Modeling temporal dependencies in high-dimensional sequences: Application to polyphonic music generation and transcription  
[Cir12] Ciresan, D., Meier, U., and Schmidhuber, J. (2012). Multi-column   
deep neural networks for image classification.   
[Col11a] Collobert et al., 2011, SENNA  
[Col11b] Collobert et al., 2011, Torch7: A matlab-like environment for machine learning  
[Dah12] Dahl et al., 2012, Context-dependent pre-trained deep neural networks for large-vocabulary speech recognition  
[Dea12] Dean et al., 2012, Large Scale Distributed Deep Networks  
[Jia14] Jia et al., 2014, Caffe: Convolutional Architecture for Fast Feature Embedding  
[Glo11] Glorot et al., 2011, Domain adaptation for large-scale sentiment classification: A deep learning approach  
[Goo15] Google, 2015, <https://googleblog.blogspot.ch/2015/11/tensorflow-smarter-machine-learning-for.html>  
[Ham11] Hamel, P., Lemieux, S., Bengio, Y., and Eck, D. (2011). Temporal pooling and multiscale learning for automatic annotation and ranking of music audio.  
[Hin06] Hinton, G. E. and Salakhutdinov, R. Reducing the dimensionality of data with neural networks.   
[Hin12] Hinton et al., 2012, Deep neural networks for acoustic modeling in speech recognition: The shared views of four research groups  
[Kal13] Kalchbrenner et al., 2013, Recurrent Continuous Translation Models  
[Kar15] Karpathy et al., 2015, Deep Visual-Semantic Alignments for Generating Image Descriptions  
[Kle12] Klementiev et al., 2012, Inducing crosslingual distributed representations of words  
[Kri12] Krizhevsky et al., 2012, Imagenet classification with deep convolutional neural networks  
[Le12] Le et al., 2012, Building High-level Features Using Large Scale Unsupervised Learning  
[Le14] Le et al., 2014, Distributed representations of sentences and documents  
[Lun00] Lunn et al., 2000, WinBUGS - A Bayesian modelling framework: Concepts, structure, and extensibility  
[Man14] Mansinghka et al., 2014, Venture: A higher-order probabilistic programming platform with programmable inference  
[Mik13] Mikolov et al., 2013, Efficient Estimation of Word Representations in Vector Space  
[Mil07] Milch et al., 2007, BLOG: Probabilistic models with unknown objects  
[Min10] Minka et al., 2010, Infer.NET 2.4  
[New12] The New Yorker, 2012, Is “Deep Learning” a Revolution in Artificial Intelligence?, <http://www.newyorker.com/news/news-desk/is-deep-learning-a-revolution-in-artificial-intelligence>  
[Pfe01] Pfeffer, 2001, IBAL: An Expressive, Functional Probabilistic Modeling Language  
[Pfe09] Pfeffer, 2009, Figaro: An Object-Oriented Probabilistic Programming Language  
[Pop15] Gershgorn, 2015, How Google Aims to Dominate AI, <http://www.popsci.com/google-ai>  
[Rif11] Rifai, S., Vincent, P., Muller, X., Glorot, X., and Bengio, Y. (2011). Contractive auto-encoders: Explicit invariance during feature extraction.   
[Roy08] Roy et al., 2008, A stochastic programming perspective on nonparametric Bayes  
[Wir13] Metz, Facebook’s "Deep Learning" Guru Reveals the Future of AI, http://www.wired.com/2013/12/facebook-yann-lecun-qa/  
[Sei11] Seide, F., Li, G., and Yu, D. (2011). Conversational speech transcription using context-dependent deep neural networks.   
[Woo14] Wood et al., 2014, A New Approach to Probabilistic Programming Inference

**4. Position of this project within your R&D activities**

**4.1. Have any of the topics for this project been developed within the framework of another sponsored project and/or using other public sources of funding?**   **No**   **Yes, please specify:**

|  |  |  |
| --- | --- | --- |
| Topic | Funding agency | From to (years only) |
|  |  | , |
|  |  | , |
|  |  | , |

**4.2. Will you or have you already submitted this or a similar application to another funding agency?**

**Yes**  **No**

If so, please specify:

**4.3. Do you currently receive financial support for this R&D sector?** **No**  **Yes, please specify:**

|  |  |  |
| --- | --- | --- |
| Topic | Funding Agency | From to (Years only) |
|  |  | , |
|  |  | , |
|  |  | , |

**5. Research and project plan**

**5.1. Planned, well defined problem solving strategy.**

**Team.** [Description of Team, e.g. 1 PhD student at ETH to carry out research and develop prototype, 1 project manager at 1plusX to lead the project, 1 programmer at 1plusX to productionize the prototype.

The CTI funding will be used fully for research at ETH.]

Dr. Hastagiri Vanchinathan, will act as a project manager on 1plusX's side. At ETH, Prof. Thomas Hofmann will be responsible for the research part. The project partners have worked in a similar configuration before with very good success.

**Modules.** The project will be organized in modules, which correspond to the scientific and technological objectives: [Description of modules]

Module A – Language embedding module: The input for the text module would be crawled webpages in different languages (English, German, French and Italian) belonging not only to partners of 1plusX but also from the public internet. Using and extending models like word2vec and doc2vec, we form distributed respresentation of words and documents in different languages. As validation of the embeddings, our solutions must attain state-of-the-art or better performance on tasks like classification, named entity recognition, summarization and sentiment analysis.

Module B – User modeling: In this module, we would use anonymized browsing history of users that are available exclusive to 1plusX via their tracker and also from other third party sources to produce an representation of the users in the same embedding as the webpages.

Module C – Interpretable user traits: The user model would also enriched with additional learning and prediction modules for inference of demographic, interest and intent traits of the user. This would act as a validation of the co-embedding while comparing against known ground-truth data while also providing scalable learning models for large scale user analytics.

Module D – Modeling language definition: Here, we would capture define and design the audience modeling language. The probabilistic language should allow for customers to define users in the form of interpretable traits or using embeddings of their content pages. It should also allow for incorporating known interactions and modeling expected outcomes.

Module E – Audience Platform: (Andy – describe a computing platform for audience analytics using the previous modules that can be used by people in our industry without having to learn too many details of machine learning)

Module F – Pilot project with customer: Working closely with a yet to be chosen customer, the Audience platform from Module 5 would be deployed for their use and feedback would be collected on the interface, modeling and performance. This feedback would then be used to polish and improve both the modeling language and the platform itself.

**Risk assessment[?].** [Description of risks for each module: Risk - Consequences - Risk level estimation - Preventive action]

|  |  |  |  |
| --- | --- | --- | --- |
| Risk | Consequences | Estimation | Preventive Action |
| Module A: We are unable to crawl enough webpages in the target languages. | The quality of the language embeddings depend on the amount of input data. Hence this could lead to poor language models. | Low Risk. With the experience of our team in obtaining web content and the presence of many open source crawling libraries, this would be an unlikely event | In case we run into trouble with the web crawler, we can always use Wikipedia language dumps which are available for free. |
| Module B: We do not get enough events from the tracker | It will be impossible to compute reliable user embeddings with very few events | Low Risk. Tracking and collection of events per user are the bread and butter tasks of a DMP and we already see (insert number) events from (insert number) users | We could purchase additional panel data and/or 3rd party tracking data to augment our tracker events. |
| Module C: The user embeddings are not useful as predictors for socio-demographic traits or interests | The traits and interests module in the audience platform (Module E) will be affected. | Medium Risk. While the embeddings offer as a nice representational link between users and events, we would lose some of the predictive and inference functionalities. | We could use the events directly as a predictor of socio-demographic traits or interests. |
| Module E: The platform developed is too slow or inefficient for deployment | The platform becomes less valuable for the customers who might prefer to hire skilled teams and use other complex options | Medium Risk. We are competing with bigger players who are either focused on a huge one-size fits all solution or offer very speciliazed but expensive tools. Our goal is to fit in between these extremes but it might be a difficult target | We design the platform to fall back to one of the extremes or consider removing functionality. |

**5.2. Project plan with timetable, work packages as well as clearly defined and scheduled milestones** (what can be verified, seen, measured etc. at what point in time?) **and planned allocation of resources** (definition of milestones and results to be achieved, bar chartto be included).

**Work packages.** [Hasta]

**Module A**

|  |
| --- |
| **WP A.1** Data collection of webpages in different languages  Input: 1MM (1plusX)  Output: Repository of webpages as a result of the crawling pages for four languages. Also, could be augmented by Wikipedia language dumps and pre trained vectors from Google |
| **WP A.2** Coding and model training  Input: 1MM (ETH)  Output: Trained word and document vectors. Embedding models across all target languages |
| **WP A.3** Validation tasks  Input: 1MM (ETH)  Output: Performance numbers on standard text modeling and NLP tasks like classification, summarization, etc. |

**Module B**

|  |
| --- |
| **WP B.1** Data collection of user events  Input: 0.5MM (1plusX)  Output: Anonymized browsing events are flowing in from users who browse partner webpages that have the 1plusX tagger |
| **WP B.2** Coding and model training  Input: 1MM (ETH)  Output: Users are reprensented as embeddings in the same space as the webpages |
| **WP B.3** Validation tasks  Input: 1MM (ETH)  Output: Performance numbers on standard recommendation and prediction tasks |

**Module C**

|  |
| --- |
| **WP C.1** Data collection of ground truth data  Input: 0.5MM (1plusX)  Output: non-personally identifiable ground truth data is available for a proportion of the users |
| **WP C.2** Interest module  Input: 1MM (ETH and 1plusX)  Output: We are able to predict the user interests based on the co-embeddings of the users and their events |
| **WP C.3** Socio-Demographic module  Input: 1MM (ETH and 1plusX)  Output: We are able to predict reliably the demographics of the user using the trained embeddings |

**Module D**

|  |
| --- |
| **WP D.1** Modeling Language  Input: 2MM (ETH)  Output: Specification of representational language for the audience platform |

**Module E**

|  |
| --- |
| **WP E.1** Implementation of inference procedures  Input: 6MM (ETH)  Output: The audience platform can perform the expected standard inference procedures when invoked as specified by the modeling language |
| **WP E.2** Performance evaluation and improvements  Input: 3MM (ETH)  Output: The audience platform is optimized for computational speed and memory requirements |

**Module F**

|  |
| --- |
| **WP F.1** |
| **WP F.2** |

**Milestones.** [Hasta]

**Timetable.** [Hasta/Andy]

**5.3. Project management and structure**

Dr. Hastagiri Vanchinathan will manage the project at 1plusX, who will be responsible for overall project management. At ETH, Prof. Thomas Hofmann is responsible for the project.

The research assistant will meet weekly with the project manager and, if necessary, with the 1plusX team.

**5.4. Do you feel that the project results may give rise to a patent?**   **Yes**  **No**

**5.5. Have all project partners reached a written agreement concerning patent rights as well as ownership and use of intellectual property resulting from the proposed CTI project?**

**Yes**  **No**

**If so, please give a brief outline or a copy of the agreement:**

|  |  |
| --- | --- |
|  | *If project partners have entered into an agreement on intellectual property rights and rights of use, or CTI asked for such an agreement, the signed agreement must be provided to the CTI before the grant funding contract may be issued.* |

**5.6. Recapitulation of the project plan:**

Please indicate the allocation of research tasks among the various partners

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Description of R&D activities based on the project plan (work packages) | Research  partner | %[[3]](#footnote-3)  Share | Implementation partner | %3 Share | Outsourced to third party | %3 Share |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
|  |  | 0.00 |  | 0.00 |  | 0.00 |
| **Subtotal** | | 0.0 |  | 0.0 |  | 0.0 |
| **Total** | | **must add up to 100%** | | | | |

**6. Financial Plan**

Breakdown of total project costs into the following three categories:

**6.1. Equipment costs** (items of enduring value),

**6.2. Other costs** (consumables, miscellaneous expenses) and

**6.3. Wage costs.**

The individual costs should be itemised separately, by

a) Costs to be covered by federal funds

b) Costs incurred by implementation partners either in the form of cash contributions4 or other contributions according to art. 5 and 8 para. 5 of the CTI Funding Regulation (SR 420.124).

**VAT:** All funding contributions can be listed with VAT. The relevant costs must be factored into the requested funding amount under the relevant headings. If the request is subsequently approved, the costs will be paid along with the usual funding instalments. The VAT paid by the research partner must be appropriately documented in the final financial report.

**6.1.a Equipment costs** (after deduction of all discounts)

***\**** *CTI funding criteria only allows for payment of wages to researchers. Equipment and material may only be purchased with CTI funds in exceptional cases (Explanations must be provided in 6.1.b).*

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Item (incl. model and supplier) | Location during/ after project | ***\**** Federal/CTI share of costs in CHF | Cash contributions by impl. part­ner(s)4  in CHF | Other contributions by impl. partner(s)  in CHF | Total in CHF |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
|  | / | 0 | 0 | 0 | 0 |
| Total |  | 0 | 0 | 0 | 0 |

**6.1.b Which equipment (items of enduring value) purchased using federal funds may be reused after the project is completed? By whom** (e.g. higher education institution or company) **and for what purpose**?

**6.2.a Other costs (consumables, miscellaneous expenses)**

***\**** *CTI funding criteria only allows for payment of wages to researchers who work for non-profit organisations. Equipment and material may only be purchased with CTI funds in exceptional cases (Explanations must be provided in 6.2.b).*

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Use of funds | ***\**** Federal/CTI share of costs in CHF | Cash contributions[[4]](#footnote-4)  by impl. partner(s)  in CHF | Other contributions by impl.  partner(s)  in CHF | Total in CHF |
|  | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 |
|  | 0 | 0 | 0 | 0 |
| Total | 0 | 0 | 0 | 0 |

**6.2.b Please explain why federal funding must be provided to cover equipment costs.** (Expenses and consumables can not be covered by CTI funds)

**6.3. Wage costs (net wage + employer/employee social insurance contributions = total wage costs per employee)  
Wage levels:** see Research and Innovation Promotion Ordinance RIPO of 10 June 1985 “Assessment of CTI funding for projects” (Art. 63 RIPO of 29 November 2013 in conjunction with Art. 10s para. 7 including annex RIPO of 10 June 1985)

*Please make sure to use the latest version of this form (www.kti.admin.ch).*

|  |  |  |  |
| --- | --- | --- | --- |
| **Project function** | **Rate category A**  (Implementation partner/UAS) | **Rate category B**  (Universities) | **Rate category B+**  (FIT Domain) |
| **Project manager**  ***! Important****: There may only be 1 project manager for the entire project, up to a max. of 365 hours per year, additional hours shall be paid at the wage level for "experienced researchers".* | CHF 148.-/h max. | CHF 105.-/h max. | CHF 119.70/h max. |
| **Deputy project manager**  ***! Important****: There may only be 1 deputy project manager for the entire project, up to a max. of 365 hours per year, additional hours shall be paid at the wage level for "experienced researchers".* | CHF 127.-/h max. | CHF 87.-/h max. | CHF 99.20/h max. |
| **Experienced scientists** | CHF 105.-/h max. | CHF 71.-/h max. | CHF 80.95/h max. |
| **scientific assistants** | CHF 84.-/h max. | CHF 60.-/h max. | CHF 68.40/h max. |
| **Technicians, programmers** | CHF 74.-/h max. | CHF 54.-/h max. | CHF 61.55/h max. |

**Project team members**

***\*Required field***

*Please calculate time on project (hours) x hourly rate in CHF*

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| *\** Surname | Marfurt | | | *\** First name | | Andreas | |  | CTI  share of costs | | | Implement. partner share of costs | | |
| *\** Year of birth | 1989 | | | Nationality | | Swiss | |  |  | |  |  | |  |
| *\** Acad. level | MSc | | | since | | 2013 | |  |  | |  |  | |  |
| *\** Qualification | Machine learning | | | since | | 2012 | |  |  | |  |  | |  |
| *\**Research role in project |  | | | *\** Ph.D. student | | yes   no | |  |  | |  |  | |  |
| *\**Hourly rate in CHF | 47 | | | *\**Position in company | | Research assistant | |  |  | |  |  | |  |
| *\** Employer | ETH Zürich | | | *\** Place of work | | ETH Zürich | |  |  | |  |  | |  |
| Wages covered by | 1st project year | | 2nd project year | | 3rd project year | | |  |  | |  |  | |  |
| *\** Fed./CTI funding | CHF | 87984 | CHF | 87984 | CHF | | 0 |  | CHF | 175968 |  |  | |  |
| *\** Impl. partner | CHF | 0 | CHF | 0 | CHF | | 0 |  |  | |  | CHF | 0 |  |
| *Subtotal* | CHF | 87984 | CHF | 87984 | CHF | | 0 |  |  | |  |  | |  |
| *\** Time on project (hours) | 1872 h | | 1872 h | | 0 h | | |  |  | |  |  | |  |
| *\** Surname | Vanchinathan | | | *\** First name | | Hastagiri Prakash | |  |  | | |  | | |
| *\** Year of birth |  | | | Nationality | |  | |  |  | |  |  | |  |
| *\** Acad. level | Dr. | | | since | | 2015 | |  |  | |  |  | |  |
| *\** Qualification | Machine learning | | | since | |  | |  |  | |  |  | |  |
| *\** Research role in project |  | | | *\** Ph.D. student | | yes  no | |  |  | |  |  | |  |
| *\**Hourly rate in CHF | 130 | | | *\**Position in company | | Team Lead Software Engineering | |  |  | |  |  | |  |
| *\** Employer | 1plusX AG | | | *\** Place of work | | 1plusX AG | |  |  | |  |  | |  |
| Wages covered by | 1st project year | | 2nd project year | | 3rd project year | | |  |  | |  |  | |  |
| *\** Fed./CTI funding | CHF | 0 | CHF | 0 | CHF | | 0 |  | CHF | 0 |  |  | |  |
| *\** Impl. partner | CHF | 47450 | CHF | 47450 | CHF | | 0 |  |  | |  | CHF | 94900 |  |
| *Subtotal* | CHF | 47450 | CHF | 47450 | CHF | | 0 |  |  | |  |  | |  |
| *\** Time on project (hours) | 365 h | | 365 h | | 0 h | | |  |  | |  |  | |  |
| *\** Surname | Tschofen | | | *\** First name | | Andreas | |  |  | | |  | | |
| *\** Year of birth | 1990 | | | Nationality | | Austria | |  |  | |  |  | | |
| *\** Acad. level | MSc | | | since | | 2013 | |  |  | |  |  | | |
| *\** Qualification | Machine learning / software engineering | | | since | | 2011 | |  |  | |  |  | | |
| *\** Research role in project |  | | | *\** Ph.D. student | | yes  no | |  |  | |  |  | | |
| *\**Hourly rate in CHF | 65 | | | *\** Position in company | | Software Engineer | |  |  | |  |  | | |
| *\** Employer | 1plusX AG | | | *\** Place of work | | 1plusX AG | |  |  | |  |  | | |
| Wages covered by | 1st project year | | 2nd project year | | 3rd project year | | |  |  | |  |  | | |
| *\** Fed./CTI funding | CHF | 0 | CHF | 0 | CHF | | 0 |  | CHF | 0 |  |  | | |
| *\** Impl. partner | CHF | 42250 | CHF | 42250 | CHF | | 0 |  |  | |  | CHF | 84500 | |
| *Subtotal* | CHF | 42250 | CHF | 42250 | CHF | | 0 |  |  | |  |  | | |
| *\** Time on project (hours) | 650 h | | 650 h | | 0 h | | |  |  | |  |  | | |
| *\** Surname |  | | | *\** First name | |  | |  |  | | |  | | |
| *\** Year of birth |  | | | Nationality | |  | |  |  | |  |  | | |
| *\** Acad. level |  | | | since | |  | |  |  | |  |  | | |
| *\** Qualification |  | | | since | |  | |  |  | |  |  | | |
| *\** Research role in project |  | | | *\** Ph.D. student | | yes  no | |  |  | |  |  | | |
| *\**Hourly rate in CHF | 0.00 | | | *\** Position in company | |  | |  |  | |  |  | | |
| *\** Employer |  | | | *\** Place of work | |  | |  |  | |  |  | | |
| Wages covered by | 1st project year | | 2nd project year | | 3rd project year | | |  |  | |  |  | | |
| *\** Fed./CTI funding | CHF | 0 | CHF | 0 | CHF | | 0 |  | CHF | 0 |  |  | | |
| *\** Impl. partner | CHF | 0 | CHF | 0 | CHF | | 0 |  |  | |  | CHF | 0 | |
| *Subtotal* | CHF | 0.0 | CHF | 0.0 | CHF | | 0.0 |  |  | |  |  | | |
| *\** Time on project (hours) | 0.00 h | | 0.00 h | | 0.00 h | | |  |  | |  |  | | |
| *\** Surname |  | | | *\** First name | |  | |  |  | | |  | | |
| *\** Year of birth |  | | | Nationality | |  | |  |  | |  |  | | |
| *\** Acad. level |  | | | since | |  | |  |  | |  |  | | |
| *\** Qualification |  | | | since | |  | |  |  | |  |  | | |
| *\** Research role in project |  | | | *\** Ph.D. student | | yes  no | |  |  | |  |  | | |
| *\**Hourly rate in CHF | 0.00 | | | *\** Position in company | |  | |  |  | |  |  | | |
| *\** Employer |  | | *\**Place of work | |  | | |  |  | |  |  | | |
| Wages covered by | 1st project year | | 2nd project year | | 3rd project year | | |  | CHF | 0 |  |  | | |
| *\** Fed./CTI funding | CHF | 0 | CHF | 0 | CHF | | 0 |  |  | |  | CHF | 0 | |
| *\** Impl. partner | CHF | 0 | CHF | 0 | CHF | | 0 |  |  | |  |  | | |
| *Subtotal* | CHF | 0.0 | CHF | 0.0 | CHF | | 0.0 |  |  | |  |  | | |
| *\** Time on project (hours) | 0.00 h | | 0.00 h | | 0.00 h | | |  |  | |  |  | | |
|  | | | | | | | |  | CHF |  |  | CHF |  | |

*Please use the insert sheet on the last page in this document to insert here additional employees.*

* *To copy/paste tabs: “unlock” the document* 
* *To enter data: “lock” the document without password (standard setting)* 

**6.4. Information on total costs to be incurred by implementation partner(s)**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| |  |  |  |  |  |  |  |  |  |  | | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | |  | | Equipment costs (6.1.) | | Other costs (6.2.) | | Wage costs (6.3.) | | Total individual contributions | | | Company: | 1plusX AG | | | | | | |  | | | Cash contributions | | CHF | 14000 | CHF | 3000 | CHF | 0 | CHF | 17000 | | Other contributions | | CHF | 0 | CHF | 0 | CHF | 179400 | CHF | 179400 | | Company: |  | | | | | | |  | | | Cash contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Other contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Company: |  | | | | | | |  | | | Cash contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Other contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Company: |  | | | | | | |  | | | Cash contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Other contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Company: |  | | | | | | |  | | | Cash contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Other contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Company: |  | | | | | | |  | | | Cash contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Other contributions | | HF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Company: |  | | | | | | |  | | | Cash contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Other contributions | | CHF | 0 | CHF | 0 | CHF | 0 | CHF | 0 | | Contributions per heading | | CHF | !Syntaxfehler, ; | CHF | !Syntaxfehler, ; | CHF | !Syntaxfehler, ; | CHF | 0 | |  | | | | | | | | | | | **Comments:** | | | | | | | | | | | *Please indicate any information that you feel will make the financial plan clearer. You may also use this field to explain any specific requests you may have.* | | | | | | | | | | |
|  |

**6.5. Recapitulation of financial plan**

**6.5.1. Where do particular project costs arise?**

*Please note that this section is not for the purpose of indicating “who pays what” but rather “who uses the funds”.*

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **CTI / federal contribution + Cash contribution to research partner** | | | | | | | | |
| Institute | Equipment costs (6.1.)  in CHF | | Other costs (6.2.)  in CHF | | Wage costs (6.3.)  in CHF | | Total costs | |
| ETH DAL | 0 | | 0 | | 175968 | | CHF | 175968 |
|  | 0 | | 0 | | 0 | | CHF | 0 |
|  | 0 | | 0 | | 0 | | CHF | 0 |
|  | 0 | | 0 | | 0 | | CHF | 0 |
|  | 0 | | 0 | | 0 | | CHF | 0 |
| Total by column | CHF | 0 | CHF | 0 | CHF | 175968 | CHF | 175968 |

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Contribution made by implementation partner** | | | | | | | | | |
| Company/institution | Equipment costs (6.1.)  in CHF | | Other costs (6.2.)  in CHF | | Wage costs (6.3.)  in CHF | | | Total costs | |
| 1plusX AG |  | 14000 |  | 3000 |  | 179400 | | CHF | 196400 |
|  |  | 0 |  | 0 |  | 0 | | CHF | 0 |
|  |  | 0 |  | 0 |  | 0 | | CHF | 0 |
|  |  | 0 |  | 0 |  | 0 | | CHF | 0 |
|  |  | 0 |  | 0 |  | 0 | | CHF | 0 |
|  |  | 0 |  | 0 |  | 0 | | CHF | 0 |
|  |  | 0 |  | 0 |  | 0 | | CHF | 0 |
|  |  | 0 |  | 0 |  | 0 | | CHF | 0 |
|  |  | 0 |  | 0 |  | 0 | | CHF | 0 |
| Total by column | CHF | 14000 | CHF | 3000 | CHF | | 179400 | CHF | 196400 |

**6.5.2. Financial plan** (overview)

|  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | | Total contributions implementation partners | | | |  | |
| Credit columns | Federal/CTI funding | | Cash contributions | | Other contributions by implementation  partner(s) | | Total costs | |
| Equipment costs (6.1) | CHF | 0 | CHF | 14000 | CHF | 0 | CHF | !Syntaxfehler, ; |
| Other costs (6.2) | CHF | 0 | CHF | 3000 | CHF | 0 | CHF | !Syntaxfehler, ; |
| Wage costs (6.3.) | CHF | 175968 | CHF | 0 | CHF | 179400 | CHF | !Syntaxfehler, ; |
| **Total** | CHF | 175968 | CHF | 17000 | CHF | 179400 | CHF | !Syntaxfehler, ; |
| *The total cash contribution must be at least 10% of the federal contribution. If this requirement cannot be met, please explain why under 6.4 “Comments”.* | | | | | | | | |

**6.5.3 Annual instalments** (for projects lasting more than one year)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Instalments | Federal/CTI funding | | Total costs to be incurred  by implementation partners | | Subtotal | |
| 1st year of project | CHF | 87984 | CHF | 98200 | CHF | 186184 |
| 2nd year of project | CHF | 87984 | CHF | 98200 | CHF | 186184 |
| 3rd year of project | CHF | 0 | CHF | 0 | CHF | 0 |
| Total | CHF | 175968 | CHF | 196400 | CHF | 372368 |

**7. Implementation (approval, secrecy, standard contract)**

The applicants (i.e. project partners) hereby confirm that they took note of the provisions of the Federal Act of 14 December 2012 on the Promotion of Research and Innovation (SR 420.1); of the Federal Subsides Act of 5 October 1990 (SR 616.1); of the Research and Innovation Promotion Ordinance of 29 November 2013 (SR 420.11); of the CTI Funding Regulation of 13 November 2013 (SR 420.124.2).

Partial secrecy of the contents of the project must be expressly requested and justified by the applicants. If full secrecy is required, hence precluding consultation with experts, then the CTI may reserve the right to not review the application. The applicants also agree that if federal funding is granted, project execution procedures between the Federal Administration and applicants shall be subject to the provisions the enclosed standard contract. Any changes to the provisions contained therein must be agreed to in writing.

**Comments:**

|  |  |
| --- | --- |
|  |  |

|  |  |
| --- | --- |
| Place and date | Signature of main research partner |
| , | Alternative: automatic consent.  Instead of signing, please mail this application to [info@kti.admin.ch](mailto:info@kti.admin.ch) |
|  |  |

|  |  |
| --- | --- |
| Place and date | Signature of authorized main implementation partner |
| , | Alternative: automatic consent.  Instead of signing, please mail this application to  [info@kti.admin.ch](mailto:info@kti.admin.ch) |

Documents attached:



*Please note the CTI may not hand out the subsidy contract if both the signed IPR agreement and IPR declaration have not been sent to the CTI (except for projects without implementation partner). Although the funding application will be evaluated without these documents attached, we strongly recommend the project partners discuss all issues regarding the future IPR agreement as soon as possible.*

[*http://www.kti.admin.ch/projektfoerderung/00032/00045/00049/index.html?lang=en*](http://www.kti.admin.ch/projektfoerderung/00032/00045/00049/index.html?lang=en)

*Please submit the application via e-mail only to* [*info@kti.admin.ch*](mailto:info@kti.admin.ch)

Beitragsgesuch\_Final\_210512\_en\_ONLINE.docQuick preliminary verification of your application

Please note that the information below covers only certain aspects of the entire formal review of your application. In order to increase your chances of success, we recommend that you use this information to check your application before sending it to us. The following points should be taken into consideration.

# Title page

* The research institution should be listed among those certified as eligible for CTI research funding;
* Foreign research partners: The “Additional information for projects involving a foreign research institution” form can be downloaded at [www.kti.admin.ch](http://www.kti.admin.ch), completed and sent to the CTI with your application. You can check in advance whether a project involving a foreign research partner is eligible to receive funding by completing the “Bilateral R&D projects” form available at <http://www.kti.admin.ch/projektfoerderung/00213/00268/index.html?lang=en>.
* The company name must be inscribed in the Swiss trade register;
* All contact details must be indicated in the application;
* Only 1 discipline has been chosen;
* The R&D project start date must be indicated (at least month and year);
* The brief project description must not exceed 480 characters in length.

# Financial plan

Inadequate financial plans are among most frequent reasons why an application is rejected for revision before it can be evaluated by CTI experts. If one of the following items is not correctly filled in, the office will return the application and ask you to provide the missing details. This is done before the application reaches the review stage where it is examined by experts in the corresponding research field.

## Clarification of term “cash contribution”

A cash contribution is funding that the implementation partner uses to purchase equipment and materials for the research institute or to pay the wages of research staff. Examples of cash contributions include the following:

* Equipment costs: the implementation partner purchases equipment that will remain at the research institute after completion of the R&D project. The lending of equipment to the research institute for the duration of the R&D project (i.e. the equipment is returned to the implementation partner after completion of the project) is not considered a cash contribution.
* Other costs: the implementation partner buys materials for the research institute to be used for the R&D project and/or to build the prototype at the research institute. Typical cash contributions include payment of travel expenses or the purchase of consumable goods for the project.
* Wage costs: the implementation partner pays the salaries of researchers at the research institution. Here, the total calculation (max. hourly rate x number of hours) must not exceed the wage levels indicated by CTI.

## Equipment costs

* As a rule, CTI does not provide any funding to cover equipment costs. In rare case, CTI will pay for equipment for the research institute (but never for the implementation partner). If you wish CTI to make an exception to this rule, please explain why either directly under item 6.1.b or under 6.4 “Comments”.
* Please indicate where the equipment will be located both during the R&D project and after completion.

## Other costs

* As a rule, CTI does not provide any funding to cover other costs. In rare case, CTI will pay other costs for the research institute (but never for the implementation partner). If you wish CTI to make an exception to this rule, please explain why either directly under item 6.2.b or under 6.4 “Comments”.
* CTI never provides funding to cover general expenses, travel expenses, general consumable goods and conventional software licences.

## Wage costs

* Make sure that wage costs do not exceed the wage levels established by CTI in the information sheet.
* Each R&D project may specify only 1 project manager (which must be the same person indicated on page 2) and 1 deputy project manager.
* The CTI does not cover salaries of tenured university professors. Their services should be part of the project plan but must not be listed in the financial plan.
* The project manager and deputy project manager may devote no more than 20% of their annual working time (i.e. 365 hours) to the R&D project at the corresponding hourly rate. If this maximum threshold is exceeded, the hourly rate must be adjusted according to the person’s qualifications and experience up to the maximum hourly rate indicated for an “experienced researcher”.
* For each person assigned to work on the R&D project, the following information must be provided at the very least: employer, level of education and training, role in project and hourly rate.
* The sub-totals must match. (CTI uses the following calculation: “hourly rate x number of hours”). If the total does not add up, the application will be returned for revision).

## Information on total costs to be incurred by implementation partner

* The contributions listed in Table 6.4 must correspond to the totals indicated in Tables 6.1, 6.2 and 6.3.
* “Comments” field: please indicate any information that you feel will make the financial plan clearer. You may also use this field to explain any specific requirements you may have.

## Recapitulation of financial plan

### Where do particular project costs arise?

* Please note that this section is not for the purpose of indicating “who pays what” but rather “who uses the money”, regardless of who ultimately makes the contribution.

### Financial plan (overview)

* The totals indicated in tables 6.1 “Equipment costs”, 6.2 “Other costs” and 6.3 “Wage costs” should be indicated here.
* The total costs to be incurred by the implementation partner (i.e. cash and other contributions) must equal at least 50% of the total costs of the R&D project. If the amount is lower than 50% and you would nevertheless like CTI to consider the application, please indicate why under 6.4 “Comments”. Of course, this option does not apply to R&D project proposals for which there is no implementation partner).
* The cash contribution must equal at least 10% of the federal contribution. If project partners are unable to meet this requirement, please provide a plausible explanation under 6.4 “Comments”. In rare cases, CTI will make an exception to this rule.

# IPR documents

If the application is being sent to the CTI without attached IPR documents, the official decision would, in case of project approval and funding, include at least the following preliminary conditions with a deadline of 6 months.

* CTI must receive a copy of the intellectual property rights agreement drafted in accordance with art. 41 of the Research and Innovation Promotion Ordinance (SR 420.11) and signed by all partners.
* CTI must receive a copy of the declaration on an agreement on intellectual property and usage rights according to the Research and Innovation Promotion Ordinance( SR 420.11) art. 41.

From experience CTI suggests to consider that the preparation of IP relevant documents may take longer than planned and therefore can cause a delay of the originally intended project start. We strongly recommend the project partners to discuss all IP relevant topics as early as possible.

<http://www.kti.admin.ch/projektfoerderung/00032/00045/00049/index.html?lang=en>

**Insert sheets**

**Additional employees assigned to work on the R&D project**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| *\** Surname |  | | | | | *\** First name | | |  | |  | CTI  share of costs | | | Implement. partner share of costs | | |
| *\** Year of birth |  | | | | | Nationality | | |  | |  |  | |  |  | |  |
| *\** Acad. level |  | | | | | since | | |  | |  |  | |  |  | |  |
| *\** Qualification |  | | | | | since | | |  | |  |  | |  |  | |  |
| *\** Research role in project |  | | | | | *\** Ph.D. student | | | yes  no | |  |  | |  |  | |  |
| *\**Hourly rate in CHF | |  | | | | *\** Position in company | | |  | |  |  | |  |  | |  |
| *\** Employer |  | | | | | *\** Place of work | | |  | |  |  | |  |  | |  |
| Wages covered by | | | 1st project year | | 2nd project year | | | 3rd project year | | |  |  | |  |  | |  |
| *\** Fed./CTI funding | | | CHF | 0 | CHF | | 0 | CHF | | 0 |  | CHF | 0 |  |  | |  |
| *\** Impl. partner | | | CHF | 0 | CHF | | 0 | CHF | | 0 |  |  | |  | CHF | 0 |  |
| *Subtotal* | | | CHF | 0 | CHF | | 0 | CHF | | 0 |  |  | |  |  | |  |
| *\** Time on project (hours) | | | h | | h | | | h | | |  |  | |  |  | |  |
| *\** Surname |  | | | | | *\** First name | |  | | |  |  | |  |  | |  |
| *\** Year of birth |  | | | | | Nationality | |  | | |  |  | |  |  | |  |
| *\** Acad. level |  | | | | | since | |  | | |  |  | |  |  | |  |
| *\** Qualification |  | | | | | since | |  | | |  |  | |  |  | |  |
| *\** Research role in project |  | | | | | *\** Ph.D. student | | yes  no | | |  |  | |  |  | |  |
| *\**Hourly rate in CHF | |  | | | | *\** Position in company | |  | | |  |  | |  |  | |  |
| *\** Employer |  | | | | | *\** Place of work | |  | | |  |  | |  |  | |  |
| Wages covered by | | | 1st project year | | 2nd project year | | | 3rd project year | | |  |  | |  |  | |  |
| *\** Fed./CTI funding | | | CHF | 0 | CHF | | 0 | CHF | | 0 |  | CHF | 0 |  |  | |  |
| *\** Impl. partner | | | CHF | 0 | CHF | | 0 | CHF | | 0 |  |  | |  | CHF | 0 |  |
| *Subtotal* | | | CHF | 0 | CHF | | 0 | CHF | | 0 |  |  | |  |  | |  |
| *\** Time on project (hours) | | | h | | h | | | h | | |  |  | |  |  | |  |
| *\** Surname |  | | | | | *\** First name | |  | | |  |  | |  |  | |  |
| *\** Year of birth |  | | | | | Nationality | |  | | |  |  | |  |  | |  |
| *\** Acad. level |  | | | | | since | |  | | |  |  | |  |  | |  |
| *\** Qualification |  | | | | | since | |  | | |  |  | |  |  | |  |
| *\** Research role in project |  | | | | | *\** Ph.D. student | | yes  no | | |  |  | |  |  | |  |
| *\**Hourly rate in CHF | |  | | | | *\** Position in company | |  | | |  |  | |  |  | |  |
| *\** Employer |  | | | | | *\** Place of work | |  | | |  |  | |  |  | |  |
| Wages covered by | | | 1st project year | | 2nd project year | | | 3rd project year | | |  |  | |  |  | |  |
| *\** Fed./CTI funding | | | CHF | 0 | CHF | | 0 | CHF | | 0 |  | CHF | 0 |  |  | |  |
| *\** Impl. partner | | | CHF | 0 | CHF | | 0 | CHF | | 0 |  |  | |  | CHF | 0 |  |
| *Subtotal* | | | CHF | 0 | CHF | | 0 | CHF | | 0 |  |  | |  |  | |  |
| *\** Time on project (hours) | | | h | | h | | | h | | |  |  | |  |  | |  |
| **total or carry-over** | | | | | | | | | | |  | CHF | 0 |  | CHF | 0 |  |

**Additional Research-/ and Implementation partners**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Research partner** | | | | | | | | | |
| *\**Surname | | *\**First name | | | | | Title/gender | | |
|  | |  | | | | |  | | |
| *\**Full name of institution | Short form | *\**Postal address | | | | | | | |
|  |  | Street: |  | | | | | | |
|  | | Postal code: |  | Town: |  | | | Canton/country |  |
| Website / *\**E-mail: | | *\**Tel.: |  | | | Fax: |  | | |
| **Implementation partner** | | | | | | | | | |
| *\**Surname | | *\**First name | | | | | Title/gender | | |
|  | |  | | | | |  | | |
| *\**Full name of institution | Short form | *\**Postal address | | | | | | | |
|  |  | Street: |  | | | | | | |
|  | | Postal code: |  | Town: |  | | | Canton/country |  |
| Website / *\**E-mail: | | *\**Tel.: |  | | | | | | |
| Trade: | | Number of employees: | | | | | | | |

1. These details should be entered by the Implementation partner. [↑](#footnote-ref-1)
2. Important relevant publications should be enclosed with the application. [↑](#footnote-ref-2)
3. Expenditure of time as percentage of total [↑](#footnote-ref-3)
4. Cash contributions to cover project costs incurred by research partner **(VAT included).** [↑](#footnote-ref-4)